EPTA SIGNAGE COMMITTEE REPORT  8-31-16 Submitted by committee

The EPTA Signage committee met on Wednesday, August 31, 2016 in East Brady at 10:00 AM.

Members present:

Roy Weil, Deb Frawley, Toni Henry

General meeting notes:

- No written approval by ATA to use their guidelines with specified modifications has been obtained yet. Roy will contact ATA again and have this documentation for our next meeting.

- Roy will continue to tweak the EPTA version of the manual with information provided by committee members and rework of data in the ATA manual.

- After review of the list of sign types it was determined that a consultant would not be needed to design any of our sign types. Roy volunteered to work on the few sign type designs that have not yet been developed.

- Deb provided a list of accessibility sign components and examples of signs from other trails.  Roy will add this information to the manual.

- Toni submitted a list of line items that could be included in Trail Rules and Etiquette. The list will be provided in the manual with a notation that each trail group can customize their Rules and Etiquette for their particular trail system.  A sign type with specifications and installation instructions will be provided in the manual.

- Roy has pictures of kiosks from Kittanning, Foxburg and Emlenton. They will replace the examples in the ATA Guidelines. Specifications and installation instructions will match the Emlenton and Foxburg examples.

- Roy also has examples of interpretive signs along sections of the EPT. These will replace the examples in the ATA Guidelines.

- It was agreed that the concrete mile marker monument that will be shown in the EPT manual will be an example of those used on the Armstrong and Allegheny River Trails.  Toni will get Roy the specifications and installation instructions on these monuments.

- Roy will design the horizontal format of the Access Area Identification sign.  He will provide the specifications and installation instructions for both the vertical and horizontal formats to Ron Steffey who plans to test both types on a project at the intersection of the Armstrong and Redbank Valley Trails.  Toni will check with Ron on the date that this information is needed.

- Deb will collect information on funding sources and provide it to Roy to replace what is in the ATA Guidelines.

- Marilyn is preparing a list of sign and post vendors. Input from committee members is requested. Marilyn will forward a compiled list to Roy for inclusion in the manual.

- Marilyn is working on the vendor list and all of the PennDOT sign types and regulations.

- It was agreed that the Directional and Trail Destination signs would note the 2 next towns in each direction from the point where the sign is installed and that Erie and Pittsburgh would be noted on each sign as the end points. It was also agreed that the designed back plate would be noted as optional.

Next Steps:

- The next committee meeting will be held in Butler at 3:00 PM on September 29, 2016.

- Roy will edit the current draft of the manual with all the new information provided and send it to committee members a week or so before the next committee meeting.

- Committee members will mark up their copies in preparation for the committee meeting.

- At the next meeting the revised draft guidelines will be reviewed by all and additional edits made if necessary. Roy will use these edits to prepare a version ready for review by the EPTA board at the October 19 meeting.

| SIGN TYPE | NOTES (installation specs provided for each sign type) |
| --- | --- |
| Logo signs | Designed and in guidelines. |
| Logo signs on PennDOT roads | Designed and in guidelines. |
| Roofed informational message boards | Examples will be included in the guidelines. |
| Informational kiosks | Design and specs from Emlenton and Foxburg will be in the guidelines. |
| Access Area Identifier signs | Vertical format is in the guidelines. Horizontal format to be designed and included. |
| Directional/Trail Destination signs | Designed and in guidelines. |
| Trail Blazer/Decision Point signs | Designed and in guidelines. Use 2 pieces – EPT logo and arrow. |
| Rules and Etiquette signs | Designed and in guidelines, a list of possible rules and etiquette will be in the guidelines for trail segments to choose from. |
| Accessibility signs | Examples will be included in the guidelines along with a list of criteria for these sign types. |
| Supplemental and Reverse Wayfinding signs | Designed and in guidelines. |
| EPTA Member and EPTA Connector signs | Need designed and specified. |
| Special Feature Identifiers signs | Designed and in guidelines. |
| Warning Signs | Need designed and specified. |
| Historic and Interpretive panels | Examples will be included in the guidelines. |

EPTA/Signage/Committee report 8-31-16